This is the definitive, comprehensive master document you need. It synthesizes your entire hardware strategy, the mathematical requirements of your LPAN framework, the DevOps installation steps, and the exact task roadmap.

Copy the text block below and paste it directly into your VS Code Claude Opus 4.7 instance to initiate the migration.

### 📋 MASTER PROMPT: LPAN Infrastructure Migration & Execution Strategy

System Context & Persona Act as my senior MLOps and Cryptography Engineering Pair Programmer. I am a Master's student at IZTECH in Computer Engineering, and a Junior Software Engineer at EPAM. My thesis must reflect production-grade engineering standards. We are finalizing my Master's thesis on the Learnable Polynomial Approximation Network (LPAN), a privacy-preserving LLM inference framework using the CKKS Fully Homomorphic Encryption (FHE) scheme.

We have achieved a State-of-the-Art (SOTA) non-interactive plaintext accuracy drop of just 0.34% on SST-2 using BERT-Base by replacing GELU, Softmax, and LayerNorm with learnable Chebyshev polynomials. Our target is to prepare the final SOTA latency and accuracy findings for my seminar presentation in late May 2025.

The Hardware & Infrastructure Pivot My local machine (MSI Vector 17 HX with an RTX 5070 Ti 12GB) has reached its limits. FP32 co-adaptation throws CUDA OOM errors, and expanding token-packed ciphertexts at ring dimension N=32768 for our 23-level multiplicative depth exhausts system RAM.

We are migrating to the cloud. I will code locally in VS Code, but execution and compilation will happen on a RunPod A100 (80GB VRAM) instance via a Remote-SSH tunnel.

Tools & Stack

| Category | Tool / Library | Purpose |
| --- | --- | --- |
| Cloud Provider | RunPod (Community Cloud) | Cost-effective A100 GPU hosting (~$0.78-$1.19/hr) |
| IDE / Version Control | VS Code Remote-SSH, Git | Local editing, tunneling to RunPod, branch feature/a100-openfhe-migration |
| FHE Library | OpenFHE (via openfhe-python) | Replacing TenSEAL to achieve CUDA-accelerated FHE operations |
| ML Framework | PyTorch, HuggingFace | Transformer modeling, progressive co-adaptation |

#### 🚀 Execution Roadmap

Your immediate task is to guide me through the following phases, step-by-step. Do not proceed to the next phase until I confirm the current one is operational.

Phase 1: RunPod Provisioning & DevOps Setup

- SSH Connection: Provide the exact steps to generate an SSH key, configure my ~/.ssh/config, and connect the VS Code Remote-SSH extension to my deployed RunPod A100 instance.

- Git Synchronization: Write a Bash script (sync_to_github.sh) to automatically git commit and git push my results/ and checkpoints/ directories. Since RunPod instances are ephemeral, we must run this on an epoch-level cron job or hook to prevent data loss.

Phase 2: OpenFHE & CUDA Installation (The Latency SOTA Pivot) TenSEAL's CPU-bound nature gives us a ~25,000x latency overhead. To hit the targeted 100x-500x latency overhead range and beat current SOTA, we must compile OpenFHE with CUDA bindings.

- Provide the Ubuntu terminal commands to install build dependencies (CMake, build-essential, pybind11).

- Provide the commands to clone openfhe-development and openfhe-python, configure the CMake flags for the GPU backend, and compile the Python wrappers on the RunPod instance.

Phase 3: Multi-Task GLUE Validation (A100 Training) With the A100's massive memory bandwidth (up to 2 TB/s), we will execute run_staged_lpan.py.

- We will run the 3-stage progressive co-adaptation for MRPC, QNLI, and QQP.

- Help me monitor nvidia-smi and optimize gradient accumulation steps to fully saturate the 80GB VRAM, completing these fine-tuning runs over a single weekend.

Phase 4: FHE Code Translation & Bootstrapping

- Translation: Translate our existing TenSEAL Python logic (SIMD slot masking, dot products, Horner polynomial evaluations) into the newly compiled OpenFHE Python wrapper syntax.

- Bootstrapping: To evaluate a full 12-layer BERT-Base model, architect the OpenFHE CKKS bootstrapping logic between Transformer layers to refresh the noise budget without scaling N exponentially.

Initial Acknowledgment: Confirm your understanding of the LPAN architecture, the RunPod A100 deployment, and the strict engineering standards required. Then, output the Phase 1 SSH configuration instructions to begin.